Project: ONESOURCE FOR ENGINEERING 8.0 QA

Document Version: v1.0

Date: March 19, 2026

Prepared by: Sohail S

| # | Purpose | Date | Created By | Approved By | Date | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Guide for executing AWS to AWS migration | 03/19/2026 | Sohail |  |  |  |

- Introduction

This document provides a comprehensive run	book for the migration of the ONESOURCE FOR ENGINEERING 8.0 QA application from the source tenant to the target AWS tenant. It serves as a structured guide for planning, building, executing & validating the migration process.

The runbook is developed based on the defined Build Plan and the migration planning activities and consolidates all required steps, dependencies and responsibilities into a single execution document.

This document outlines the complete migration lifecycle including assessment, planning, execution, and validation—focused on transferring key resources such as EC2 instances, databases (RDS or self-managed), S3 storage, networking components, and IAM roles. It emphasizes collaboration with application and infrastructure owners, pre-migration readiness checks, and adherence to governance policies in the target environment. The runbook is designed to ensure operational continuity and data integrity while minimizing service disruption. By following the recommended steps and best practices, teams can perform a controlled, auditable, and efficient migration aligned with organizational standards.

- List of Components

| Layer | Resource |
| --- | --- |
| Compute | EC2 instance (AMI + EBS) |
| Database | PostgreSQL RDS instance |
| Storage | S3 bucket |
| Networking | VPC, subnets, route tables, SGs, NACLs |
| Identity/IAM | EC2 role, KMS key grants, instance profile |
| DNS | Route 53 zone records |
| Monitoring | CloudWatch alarms, dashboards, logs |

- Pre-Migration Requirements

- Source Environment:
 - Existing AWS account and region
 - All Source resources identified and inventoried

- Target Environment: 
- New AWS account and/or region
- Landingzone fully provisioned and accessible

- IAM Setup: 
- Admin access
- Service roles for: AWS MGN, DMS, EC2 instance role (SSM & CloudWatch)
- Required IAM policies and permissions validated

- Landing Zones and Environment Readiness: 
- Target AWS account provisioned
- VPCs
- Subnets
- Routetables
- Internet/NAT gateway

- Networking & Connectivity:
- Connectivity (Source & target): VPC Peering/ VPN / NAT Gateway
- Ports 
- DNS resolution validation

- Infrastructure Readiness:
- IAM permission mirroring
- AMIs copied to target account
- VPC endpoints deployed
- Ec2 configurations prepared
- Database environment (RDS) prepared

- Monitoring & Logging:
- CloudWatch configured
- CloudTrail enabled

- Identity & Security Requirements: 
- AD Groups created
- Certificates uploaded to ACM
- Security groups configured and validated

- Backup & Data Protection

- Networking Checklist

| Step | Action | Method | Tool/Service | Status |
| --- | --- | --- | --- | --- |
| Inventory Source Network | Collect VPC, Subnets, Route Tables, Security Groups, NACLs, DNS | Manual/Script | AWS Config, describe-* |  |
| Design Target VPC | Define CIDR, create subnets, route tables | Automated | CloudFormation/Terraform |  |
| Provision Internet Access | Create Internet Gateway and NAT Gateway | Automated | CloudFormation/Terraform |  |
| Recreate Security Controls | Replicate Security Groups and NACL rules from source | Manual/Script | describe-security-groups |  |
| Configure VPC Endpoints | Create required interface and gateway endpoints | Automated | CloudFormation |  |
| Setup Connectivity | Configure VPC Peering / Transit Gateway | Manual/Automated | AWS Console/CloudFormation |  |
| Recreate DNS Zones | Create public/private Route 53 hosted zones | Manual | Route 53 Console/API |  |
| Associate VPCs with DNS Zones | Bind new VPC to Route 53 zones | Automated | CloudFormation/CLI |  |
| Validate Networking | Test reachability, DNS, flow logs | Manual | ping, curl, dig, logs |  |
| Cutover Traffic | Switch DNS to new endpoints | Manual | Route 53 |  |
| Monitor and Audit | Watch traffic and logs | Manual | CloudWatch, VPC Flow Logs |  |

- Discovery Phase

This phase ensures that all systems are identified, dependencies are mapped, and migration prerequisites are validated.

- Inventory exists EC2 or on-prem servers (OS, instance type, CPU, memory, storage, network configuration)

- Identify dependencies:

- IAM roles

- Security groups

- Attached EBS volumes and S3 buckets

- DNS records

- Verify network connectivity:

- Ensure required ports (443 and 1500–5500) are open for AWS MGN replication

- Validate system readiness for migration (access, permissions, and connectivity)

Tools/Methods:

- AWS Systems Manager Inventory

- Manual CMDB / Excel tracking

- Script-based data collection